RBHraCaNacRkkm<úCa

Cati  sasna  RBHmhakSRt

Kingdom of Cambodia

Nation	Religion	King

GnusarN³eyaKyl;

sþIGMBIkarGnuvtþn_KMeragEklMG

RbBn§½FarasaRsþ5kumÖ³

Memorendum of Understanding

for the Improvement of

5 Kumpheak Irrigation Scheme

éf¶TI23 Exemsa  2010

23 April 2010

GnusarN³eyaKyl;

sþIGMBI;karGnuvtþn_KMeragEklMGRbBn§½FarasaRsþ5kumÖ³

XMulVaelI RsukcMkarelI extþkMBg;cam

Memorendum of Understanding (MoU)

for the Improvement of 5 Kompheak Irrigation Scheme

in Lvea Leu Commune, Chamkar Leu district, Kompong Cham province

rvag /Between

GgÁkareRhÁt

EdlehAkat;fa  :GRET : tMNagedayelak  Mr. Cédric Salze tMNagGgÁkarRbcaMRbeTskm<úCa.

GRET international organization,

hereafter called "GRET" represented by Mr. Cédric Salze, Gret representative in Cambodia.

nig /And

shKmn_ksikreRbIR)as;TwkRbBn§½FarasaRsþ5kumÖ³

tMNagedayelak jwm suPaB RbFan s>k>b>T> RbBn§½FarasaRsþ5kumÖ³ manTItaMg enAXuMlVaelI RsukcMkarelI extþkMBg;cam.

The Farmer Water User Community of ‘5 Kompheak’,

hereafter called “the FWUC”, represented by Mr. Nheum Sopheap, FWUC president, located in Chamkar Leu district, Kompong Cham province.

nig /And

XMu lVaelI

tMNageday elak  Lwk b‘unEs CnÞúkTI2XMu lVaelI RsukcMkarelI extþkMBg;cam.

The commune of Lvea Leu,

represented by Mr. Lek Bunse, second vice-chief of Lvea Leu commune, located in the Chamkar Leu district, Kompong Cham province.

)aneXIj³ / having seen

- kic©RBmeRBog]btßmfvikaedayTIPñak;gar)araMgsMrab;karGPivDÄn_ sMrab;KMeragGIur:am¬elx CZ1324.01.X¦  cuHhtßelxaenAéf¶TI19 FñÚ 2008sMrab;KMeragGasIurI

- kic©RBmeRBogCaRkumrvag IRAM, AVSF nig GRET cuHhtßelxaenAéf¶TI17 mkra 2009 sMrab;karGnuvtþn_KMeragGasuIrI

- kic©snüaCMnYyrvagshKmn_GIurub nigeRhÁt(ref. DCI-FOOD/2009/213-720)cuHhtßelxaenAéf¶TI23 FñÚ 2009

- kic©snüapþl;esvakmµvKÁ2 rvags>k>b>T 5kumÖ³ nigmCÄmNÐlesvakmµ FarasaRsþ sMrab;karKaMRTEpñkbec©keTs cuHhtßelxaenAéf¶TI22 emsa 2010.

- The Funding Agreement from AFD to IRAM (ref. CZ1324.01.X) signed on 19/12/2008 for ASIrri project

- The Grouping Agreement between IRAM, AVSF and GRET signed on 17/01/2009 for ASIrri project implementation

- The Subsidy Contract between European Union and GRET (ref. DCI-FOOD/2009/213-720) signed on 23/12/2009 for the project named: “Development of food production, farming incomes, nutrition and resilience in rural Cambodia”

- The service contract No.2 between FWUC of 5 Kumpheak and the Irrigation Service Centre for technical support signed on 22 April 2010.

PaKITaMgGs;)anRBmeRBogKñadUcteTA³

The parties have agreed that:

maRta 1³	eKalbMNgénGnusarN³eyaKyl;

Article 1:	Objective of the Memorendum of Understanding (MoU)

GgÁkareRhÁttamry³KMerag GasIurI  ]btßmfvikaedayTIPñak;gar)araMgsMrab;karGPivDÄn_ nig shKmn_GIurub nwgRbKl;siT§Cam©as;KMerageGay s>k>b>T> RbBn§½FarasaRsþ5kumÖ³  EdlCaEpñkmYyénfvikarvinieyaK rbs;KMeragGasIurIsMrab;eFVIkarsagsg; nigCYsCulsMNg;FarasaRsþ 5kEnøg enAkñúgRbBn§½FarasaRsþ 5kumÖ³ EdlmanTItaMg sßitkñúg XMu lVaelI RsukcMkarelI extþkMBg;cammandUcxageRkam. eyagKMerag GnuBaØatieGayCYsCuleLIgvijecjéf¶TI4 Exmina qñaM2010 rbs;mnÞIFnFanTwk nig]tuniym extþkMBg;cam )aneXIj nigsMercdak;eGayeFVIkarEklMGRbBn§½FarasaRsþ5kumÖ³ eLIgvij mandUc xageRkam³

- sagsg;sMNg;lUmanTVar1kEnøg

- sagsg;sMNg;sÞak;Twk1kEnøg

- CYsCulsMNg;EbgEckTwkmanTVa3cMnYn1kEnøg

- CYsCulsMNg;TVarTwkPUmibIcMnYn1kEnøg

- sagsg;sMNg;karBarkarhUreRcaHmuxTVarTwkcMnYn1kEnøg

GgákareRhÁttamry³KMeragGasIrI GaCJaFrXMulVaelI nigs>k>b>T> RbBnß½FarasaRsþ5kumÖ³nwg eFVIkarshkareGayGs;BIlT§PaBeFVIy:agNaeGaysMerc)annUvkarGnuvtþn_KMeragxagelIenHedayeyagtamGnusarN³eyaKyl;enH.

GRET through its project named ‘ASIrri’ funded by AFD and EU will delegate its position of contracting owner to the FWUC concerning a part of the ASIrri investment funds in order to construct and repair 5 infrastructures within the 5 February scheme in Lvea Leu commune, Chamkar Leu district, Kompong Cham Province, such as:

- construct one new pipe structure

- construct one new check structure

- repair one water gate (3 gates)

- repair one water gate

- construct one stone wall protection

as described in the document “Project of rehabilitation of the irrigation scheme in Lvea Leu Commune, Chamkar Leu District, Kompong Cham Province” realized and signed by the PDoWRaM of Kompong Cham and dated on 4 March 2010.

GRET ASIrri project, Lvea Leu Commune and 5 February FWUC will closely collaborate together for the implementation of this project according to the provisions within this MoU.

maRta 2³	ry³eBl

Article 2: 	Duration

GnusarN³eyaKyl;enHmanry³eBl 8Ex ¬ry³eBlsagsg;2Ex nigdak;[dMeNIrkar6Ex¦ EdlcUlCa Frmancab; BIéf¶cuHhtßelxaenHteTA.

This MoU duration is 8 months (duration of construction -2 months and starting operation period – 6 months)). It comes into force from the date of its signature.

maRta 3³ 	katBVkic©énédKU

Article 3: 	Obligation of the parties

GgÁkar GRET nwg

- pþl;CUnfvika]btßmÖEdlmanTwkR)ak;CaGtibrimacMnYn 23220>90 duløar   ¬BIrm:IunbIBan;BIrryémÖ nigekAsibduløaGaemric¦edIm,IvinieyaKelIkarEklMGRbBn§½FarasaRsþ5kumö³ dUcmanEcgkñúgmaRta1.

- cUlrYmerobcMral;ÉksarTaMgGs;EdlmanBak;Bn§½nwgkic©snüa

- cUlrYmedjéfø nigeRCIserIsGñkTTYlkarsagsg;RbkbedaytMlaPaB nigyutþiFm_ nigeday eyagtamnitiviFIrbs; TIPñak;gar)araMgsMrab;karGPivDÄn_ nig shKmn_GIurub.

GRET will:

- Pay the construction and rehabilitation works of 5 Kompheak scheme described in the Article 1 up to 23,220.90 US$ (Twenty three thousand two hundred twenty US dollars ninety cents)

- Participate in the preparation of all documents and related contracts.

- Participate in bidding and selection of work contractors in a transparent and fair way and in accordance with EU and AFD markets procedures.

XMu lVaelI nwg³

- CYy s>k>b>T> kñúgkarGnuvtþn_ral;skmµPaBkargarnanaEdlBak;Bn§½nigKMeragrYmman³

  - cUlrYmenAkñúgkarerobcMÉksarnanaRBmTaMgkic©snüaTaMgLay EdlBak;Bn§½.

  - cUlrYmkñúgkaredjéfø nigeRCIserIsGñkTTYlkarsagsg; edayeyagtamnitivIFIrbs; TIPñak;gar)araMgsMrab;karGPivDÄn_ nigshKmn_GIurub

  - RbmUl nigpSBVpSayBt’maneGaydl;GaCJaFrRsuk extþ nigPUmiBakBn§½

  - RtYtBinitü nigsMrbsMrYlkargarsagsg;EdleFVIeLIgedayGñkTTYlkarsagsg;.

- sMerc nigGnumt½ykfvikamUlniFiXMuqñaM 2011 EdlmanTwkR)ak;cMnYn 50 000 000 erol ¬hasiblanerol¦ edIm,IcUlrYmbnþsagsg; nigEfTaMRbBn§½FarasaRsþ 5 kumÖ³.

The commune of Lvea Leu will:

- assist the FWUC in activities related to project including:

  - Participate in the preparation of all documents and related contracts.

  - Participate in bidding and selection of work contractors in a transparent and fair way and in accordance with EU and AFD markets procedures.

  - Gather and disseminate information to other authorities at district, provincial and village levels

  - Control and facilitate the construction works implemented by the contractor.

- Decide and approve the use of commune investment funds (CIF) in the year 2011 being equal to 50.000.000 Riels for further construction and maintenance of the 5 Kompheak irrigation scheme.

s>k>b>T5kumÖ³nwg³

  - CYyerobcMkaredjéfø nigeRCIserIsGñkTTYlkarsagsg; CamYymCÄmNðlesvakmµ FarasaRsþ RbkbedaytmøaPaB nigyutþiFm_edayeyagtamnitivIFIrbs;TIPñak;gar)araMgsMrab;karGPivDÄn_ nig shKmn_GIurub.

  - RtYtBinitü nigsMrbsMrYlkargarsagsg;EdleFVIeLIgedayGñkTTYlkarsagsg;  CamYy mCÄmNðl esvakmµFarasaRsþ.

  - Gnumt½r)aykarN_rbs;Rkumbec©keTs nigGñkTTYlkarsagsg; nigdak;sMeNICUn GgÁkareRhÁtnUvsMeNIbg;R)ak;rbs;GñkTTYlkarsagsg;.

  - RbmUlnigkarpSBVpSayBt’mandl;smaCik nigFanafasmaCikTaMgGs;yl;RBmeFVIkarsagsg; nigÉkPaBelIEpnkarsagsg;.

The FWUC will:

  - Organize the bidding and selection of work contractors together with the technical support of the ISC team in a transparent and fair way and in accordance with EU and AFD market procedures

  - Control and facilitate the construction works done by the contractor with the technical support of the ISC team.

  - Validate and receive the construction works made by the contractor and request the payment from GRET to the contractor.

  - Gather and disseminate information to its members and ensure that the FWUC members have agreed to these construction works and planning.

maRta 4³ 	karedjéfø eFVIkic©snüa nig kartamdankargarsagsg;

Article 4: 	Bidding, contracting and monitoring

- karedjéføelIehdæarcnasm<n§½³

manÉksaredjéføcMnYn 1c,ab;Kt; nignitiviFIénkaredjéføEtmYyKt;sMrab;dak;eGaydMeNIrkar edjéføKMeragEklMGRbBn§½FarasaRsþ5kumÖ³enH.

- kareFVIkic©snüaelIehdæarcnasm<n§½

manEtGñkTTYlkarEtmñak;;b:ueNÑaHEdlnwgRtUv)aneRCIserIstamry³karedjéfø EdlRbkbedaytmøaPaB nigyutþiFm_ nigedayeyagtamnitivIFIrbs;TIPñak;gar )araMgsMrab;karGPivDÄn_ nig shKmn_GIurub. GñkTTYlkarsagsg;RtUvEtmanlkçN³sm,tþitamesovePAENrnaMBiesssþIBIkarGnuvtþn_KMeragEklMG RbBn§½FarasaRsþ5kumÖ³ nigmankic©snüaEt1 b:ueNÑaH pgEdr.

- tamdankargarsagsg;

ral;kartamdankarrIkcMerInkargarsagsg;nwgRtUveFVIeLIgedayRkumbec©keTsEdlrUmman tMNagmñak;mkBIsßabn½nimYy²rYmman s>k>b>T> XMu nig Ggákar eRhÁt . visVkrrbs;mCÄmNÐlesvakmµFarasaRsþ CatMNageGayGgÁkareRhÁtsMrab;kartamdankarGarsagsg;enH . enAeBlEdlGñkTTYlkarsMueFVIkarTUrTat; kartamdan RtUvmanvtþmanRkumbec©keTs GñkTTYlkarsagsg; nigRbFankardæanrbs;Kat;KWCakarcaM)ac;.

- Bidding for infrastructure construction:

There will be one bidding document and one bidding process for the 5 infrastructures.

- Contracting for infrastructure construction:

Only one contractor will be selected through a tendering process organized in a transparent and fair way and in accordance with EU and AFD market procedures. The winner must fulfill the requirements of the bidding documents. There will be only one contract.

- Work Monitoring :

The contractor’s work monitoring will be implemented by a supervising team composed of 1 representative of each institution, namely Commune, FWUC and GRET. The ISC engineer will represent GRET for work monitoring. When a control will lead to payment under contract procedure, presence of all team and contractor and his work manager is compulsory.

maRta 5³	nitiviFIénkarTUrTat;

Article 5 :	Payment procedures

fvika]btßmÖEdlpþl;CUnedayKMeragGasIurI sMrab;ykmkGnuvtþKMeragEklMGenH nwgRtUv)an pþl;CUndUcteTA³

- s>k>b>T> nwgesñIdl;GgÁkareRhÁt [epÞrsac;R)ak; dl;GñkTTYlkar. karepÞrnwgRtUv)anGnum½t edayGgÁkareRhÁt RbsinmanP¢ab;CamYynUvr)aykaN_sþIBIPaKry kargarEdlGñkTTYlkarsMerc)an nigmancuHhtßelxabBa©ak;BI s>k>b>T> 5kumÖ³ nigRkumGñkRtYtBinitübec©keTsRbcaMkardæan.

- cMnYnTwkR)ak;]btßmÖenHnwgRtUv)anpþl;CUn Ca4tMNak;kal eTAdMNak;kalénkarTUrTat;R)ak; dl;GñkTTYlkar.

- 20 PaKry	enAeBlGñkTTYlkardwksMPar³dl;kardæan esµInwg 4644>9 duløaGaemric

- 30 PaKry	enAeBlkargarsMerc)an50PaKry	esµInwg 6966>0 duløaGaemric

- 40 PaKry	enAeBlkargarsMerc)an100PaKry	esµInwg 9288>0 duløaGaemric

- 10 PaKry	sMrab;karFanaKuNPaBsMNg;ry³eBl6Ex	esµInwg 2322>0 duløaGaemric

- karTUrTat;fvikasMrab;3vKÁdMbUgnwgRtUveFVIeTAtamkarbEgVrsac;R)ak;BIKNnIrbs;GgÁkareRhÁt eTAcUlkñúgKNnIrbs;GñkTTYlkaredayP¢ab;mkCamYylixitbBa¢ak;énkarrIkcMerInkargarsagsg; cuHhtßelxaedayPaKI Bak;Bn§½Edl)anbBa¢ak;GMBIkardl;tMNak;kalénkarTUrTat;.

ÉksarFanaKarbs;GñkTTYlkarsgsg;³

eQµaHGñkTTYlkarsagsg;³

eQµaHm©as;KNnIFanaKa³

eQµaHFanaKa nigGas½ydæan³

elxKNnIFanaKa³

- TwkR)ak;cMnYn10 PaKry sMrab;karFanaKuNPaBsMNg;ry³eBl6Ex eRhÁtnwgeFVIkar epÞreTA eGay KNnI s>k>b>T 5kumÖ³tamry³ÉksarFanaKadUcxageRkam. s>k>b>T 5kumÖ³nwgTTYlxusRtUv cMeBaH karTYTat;R)ak;FanaenHedayxøÜnÉgbnÞab;BIyl;eXIjfakargarsagsg;enHRtUV)anbBa©b; nig GacTTYlyk)an.

ÉksarFanaKarbs;s>k>b>T5kumÖ³

eQµaHs>k>b>T 5kumÖ³

eQµaHm©as;KNnIFanaKa³

eQµaHFanaKa nigGas½ydæan³

elxKNnIFanaKa³

The investment fund from ASIrri project which will be used to finance the project infrastructures will be released as follows.

- The FWUC will request to GRET the execution of the payments to the contractor by submitting a detailed work monitoring report indicating the percentage of work done and signed by all members of the Supervising Team. The transfer will be approved by GRET if the appropriate stage of work has been approved by all parties in the work monitoring form.

- The payments will be delivered in 4 installments according to the phases of work construction as follows:

- 20% 	payment after the working site installation	= 4,644.9 US$

- 30% 	payment after 50% work completion 		= 6,966.0 US$

- 40% 	payment after 100% work completion 		= 9,288.0 US$

- 10 % 	guarantee 6 month after work completion 	= 2,323.0 US$

- The disbursement of ASIrri investment funds for the three first installments will be made by bank wire directly from GRET to the contractor bank account following the references below:

The Bank references of the Contractor:

Name of the Contractor:

Name of the bank account owner:

Bank name and address:

Bank account number:

- For the last installment of 10% guarantee for six months at 100% completion of the work, GRET will wire the amount to the FWUC bank account according to the reference below. The FWUC will take in charge the payment of this amount to the contractor by itself six months after work completion and after a monitoring visit to the infrastructures.

The Bank references of the FWUC:

Name of the FWUC and bank account owner:

Bank name and address:

Bank account number:

maRta 6³	CMelaH PaBminyl;RBm

Article 6:	Disputes, Disagreements

- htßelxIelIGnusSrN³enHyl;RBmedaHRsayedaykarRsuHRsYlKña nUvral;vivaTEdlekItman eT,IgkñúgkarGnuvtþn_GnusSarN³eyaKyl;enH .

- kñúgkrNIminGacpSHpSa)an PaKIRtUvesñIeTAtulakarextþkMBg;cam .

- The signers of the agreement herewith agree to endeavor to settle out of court any dispute that may arise in its enforcement.

- Should such mediation fail, recourse shall be taken with the provincial tribunal of Kompong Cham.

maRta 7³	karcUlCaFrmanénGnusarN³eyaKyl;

Article 7:	Original copy and MoU validity

- GnusarN³eyaKyl;enHRtUv)aneFVIeLIgCa3c,ab;CaPasarExµr nigGg;eKøs sMrab;PaKInimYy².

- GnusarN³eyaKyl;enHcUlCaFrmancab;BIeBlRtUv)ancuHhtßelxaedayPaKIhtßelxI.

- This MoU has been made in 3 original copies in both languages Khmer and English for each party.

- This MoU comes into force after its signature

eFVIenA lVaelI  éf¶TI 23 Ex emsa qñaM 2010

Made in Lvea Leu, on April, 23 2010

)aneXIjnigÉkPaB

Seen and approved

| tMNag GRET GRET Representative | emXMulVaelI Lvea Leu Commune chief | tMNag s>k>b>T> FWUC Representative |
| --- | --- | --- |